BAY AREA EXPERIENCES

bayareaexperiences.com

PROJECT REQUIREMENTS DOCUMENT

Web Platform — Full Booking & Administration System

| Document Version | 3.0 — Revenue Expansion Services Added |
| --- | --- |
| Date | March 21, 2026 |
| Prepared By | JD (Jean M. Delphonse) |
| Status | Updated — Ready for Development |
| Project | bayareaexperiences.com |
| Platform | GoDaddy cPanel — Passenger WSGI |
| Live Site Audited | https://bayareaexperiences.com |
| CDN Image Base | https://img1.wsimg.com/isteam/ip/ebb9fa42-f145-4b43-a83b-ce49cd96606f |

Discover the magic of San Francisco, the coast, wine country, and scenic trails

in an intimate group of up to 4 guests, with personalized service from start to finish.

# Document Revision Log

| Ver. | Date | Author | Summary |
| --- | --- | --- | --- |
| 1.0 | Mar 19, 2026 | JD | Initial PRD draft — all requirements defined |
| 2.0 | Mar 19, 2026 | JD | Live site audit incorporated: real nav structure, CDN image inventory, platform gap analysis, /ride page status, UI label mapping, SEO continuity, reCAPTCHA, image migration scripts, seed script excerpt, Appendix E added |
| 2.1 | Mar 20, 2026 | JD | Pricing & duration added for all 8 services (owner-provided). New Section 3 rebuilt with master pricing table, per-experience detail cards, transport pricing, revenue summary table, and seed script updated with real prices. |
| 3.0 | Mar 21, 2026 | JD | Revenue expansion services incorporated from deep market research. 9 new services added across 3 tiers (Tier 1: airport transfer, cruise terminal, corporate team outing; Tier 2: photo tour, celebration package, full-day day trip, SF night tour; Tier 3: hotel partner program, Monterey/Carmel day trip). New Section 3.7–3.8, Section 12, Appendix F, updated routes, acceptance criteria, and seed script. |

# 1. Project Overview

## 1.1 Business Summary

Bay Area Experiences offers curated small-group tours and private transport across the San Francisco Bay Area. The brand promise is exclusivity and personalization — a maximum of 4 guests per outing, door-to-door pickup, and complimentary refreshments. The new platform is a ground-up rebuild on Flask + MySQL, replacing the current GoDaddy Website Builder site while preserving all existing brand assets.

## 1.2 Core Value Propositions

- Exclusive Small Groups — Maximum 4 guests for a personalized feel

- Door-to-Door Service — We pick you up and drop you off

- Refreshments Included — Complimentary power snacks and water onboard

- Local Expertise — See the Bay Area's best spots with expert guides

## 1.3 Live Site Audit — Key Observations (March 19, 2026)

The current bayareaexperiences.com is hosted on GoDaddy Website Builder. The following observations directly inform this PRD:

| Aspect | Current State | Target State (New Build) |
| --- | --- | --- |
| Platform | GoDaddy Website Builder | Flask + SQLAlchemy + MySQL on GoDaddy cPanel Passenger WSGI |
| Navigation | Home, Ride, Sign In, Create Account, Bookings, My Account, Sign Out | Identical labels — replicated in Jinja2 base template via Flask-Login state |
| Homepage | Brand statement + jeepWrangler.webp + value props bullet list | Hero banner with jeepWrangler.webp + value props + 8-card experience grid |
| Ride / Services Page | Placeholder text only ('Love, Peace, Joy, Faith...') — no real content | Full experience cards with images, descriptions, pricing, and booking CTAs |
| Booking System | None | Full flow: calendar, timeslots, guest info, cart, checkout, confirmation |
| Payments | None | Stripe/Square; full payment, deposit, and pay-offline modes |
| Account System | GoDaddy member system | Flask-Login — same nav label conventions retained |
| Admin Module | None | Full admin blueprint: experiences, timeslots, bookings, staff |
| Images | One confirmed: jeepWrangler.webp (GoDaddy CDN) | CDN assets migrated to /static/images/; experience photos to be sourced |
| Footer | © 2025 Bay Area Experiences + colloquyai.com link | Same content retained |
| Cookie Banner | GoDaddy analytics cookie notice | Optional lightweight notice retained |
| Email on Live Site | filler@godaddy.com (GoDaddy placeholder) | Replace with real admin email in config.py |
| reCAPTCHA | Active on /m/create-account (Google reCAPTCHA) | Retained on /register in new build |

## 1.4 Confirmed Image Asset: jeepWrangler.webp

The Jeep Wrangler is the primary vehicle used for all Bay Area Experiences tours. It is the ONLY confirmed image asset on the live site and must be featured prominently throughout the new build.

| Filename | jeepWrangler.webp |
| --- | --- |
| CDN Source | https://img1.wsimg.com/isteam/ip/ebb9fa42-f145-4b43-a83b-ce49cd96606f/jeepWrangler.webp |
| Local Static Path | app/static/images/jeepWrangler.webp |
| Jinja2 Reference | {{ url_for('static', filename='images/jeepWrangler.webp') }} |
| Usage — Homepage | Full-width hero banner background with dark overlay |
| Usage — Transport Cards | Hero image for both transport service cards (T1 & T2) |
| Usage — About Section | Vehicle showcase / brand identity section |
| Usage — Favicon Source | Crop + convert to favicon.ico at deploy time |
| Migration Command | wget -O app/static/images/jeepWrangler.webp 'https://img1.wsimg.com/isteam/ip/ebb9fa42-f145-4b43-a83b-ce49cd96606f/jeepWrangler.webp' |

Logo Assets: The site logo appears in 3 instances (desktop, tablet, mobile navbar). Exact CDN filename must be confirmed via browser DevTools > Network tab on the live site, then downloaded to app/static/images/.

## 1.5 Current Navigation Structure — To Be Replicated

The live nav has two distinct states. Replicate this exactly in the Jinja2 base template:

| Label (Live Site) | Current URL | New Flask Route | Auth State |
| --- | --- | --- | --- |
| Home | / | url_for('main.index') | Always visible |
| Ride | /ride | url_for('main.experiences') [+301 from /ride] | Always visible |
| Sign In | /m/account | url_for('auth.login') | Logged-out only |
| Create Account | /m/create-account | url_for('auth.register') | Logged-out only |
| Bookings | /m/bookings | url_for('account.bookings') | Logged-in only |
| My Account | /m/account | url_for('account.profile') | Logged-in only |
| Sign Out | (GoDaddy action) | url_for('auth.logout') | Logged-in only |
| Cart (new) | N/A — does not exist on live site | url_for('cart.view') | Always visible (new) |

Note: The live site shows a 'More' dropdown that duplicates Home and Ride — this is a GoDaddy builder artifact and must NOT be replicated in the new nav.

# 2. Technology Stack

| Layer | Technology |
| --- | --- |
| Backend Language | Python 3.11 |
| Web Framework | Flask |
| ORM | SQLAlchemy |
| Database | MySQL |
| Hosting | GoDaddy cPanel — Passenger WSGI (same server as current site) |
| Frontend Templates | Jinja2 Templates |
| CSS Framework | Bootstrap 5 |
| JavaScript | Vanilla JS + Fetch API |
| Drag & Drop (Admin) | SortableJS |
| Auth | Flask-Login (replaces GoDaddy member system; identical UI labels) |
| Password Hashing | bcrypt via Flask-Bcrypt (min cost factor 12) |
| Email | Flask-Mail (SMTP via GoDaddy or SendGrid) |
| Payments | Stripe or Square — PCI-compliant; raw card data never touches server |
| reCAPTCHA | Google reCAPTCHA v3 on /register (retained from live site) |
| Primary Keys | 9-character uppercase alphanumeric (e.g. A3X7P2K9Q) |
| Static Assets | Served from /app/static/ via Apache on GoDaddy cPanel |
| Image Source | jeepWrangler.webp migrated from CDN; experience photos to be uploaded |

PK Rule: All database tables use a 9-character uppercase alphanumeric string as PK. No sequential integers. No UUIDs. Example: A3X7P2K9Q. See Appendix A for generator function.

# 3. Service Catalog & Pricing

## 3.1 /ride Page — Current Status

The live /ride page currently shows placeholder text with no service content or pricing. All pricing below was provided by the owner and must be seeded into the database and displayed on every experience card and detail page.

## 3.2 Master Pricing Reference

All prices are per booking (up to 4 guests). Payment mode: Require Full Payment for all services. No deposit option — full amount collected at checkout.

| # | Service Name | Type | Hours | Price | Per Hour | Payment |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | San Francisco — City Icons & Hidden Gems | Experience | 5 | $465 | $93.00 | Full |
| 2 | Coastal Charm & Scenic Drive | Experience | 10 | $825 | $82.50 | Full |
| 3 | Wine Country & Redwood Giants | Experience | 8 | $705 | $88.13 | Full |
| 4 | Hiking Adventures & Bay Views | Experience | 6 | $585 | $97.50 | Full |
| 5 | Silicon Valley Innovation Trail | Experience | 6 | $525 | $87.50 | Full |
| 6 | East Bay Vibe — Arts, Views & Eats | Experience | 7 | $625 | $89.29 | Full |
| T1 | Destination — Up to 3 Hours Round Trip | Transport | 3 | $195 | $65.00 | Full |
| T2 | Destination — Up to 6 Hours Round Trip | Transport | 6 | $375 | $62.50 | Full |

Pricing Audit: No pricing exists on the current live site (bayareaexperiences.com). All prices above were provided directly by the owner on March 20, 2026 and represent the authoritative source for the new platform.

## 3.3 Curated Experience Detail

Each experience below is a separate record in the experiences table. Fields shown map directly to DB columns.

1. San Francisco — City Icons & Hidden Gems

| Category | Duration | Price (booking) | Per Hour | URL Slug |
| --- | --- | --- | --- | --- |
| City Tour | 5 hours | $465.00 | $93.00 | /experience/sf-city-icons |

2. Coastal Charm & Scenic Drive

| Category | Duration | Price (booking) | Per Hour | URL Slug |
| --- | --- | --- | --- | --- |
| Scenic Drive | 10 hours | $825.00 | $82.50 | /experience/coastal-charm |

3. Wine Country & Redwood Giants

| Category | Duration | Price (booking) | Per Hour | URL Slug |
| --- | --- | --- | --- | --- |
| Wine & Nature | 8 hours | $705.00 | $88.13 | /experience/wine-country-redwoods |

4. Hiking Adventures & Bay Views

| Category | Duration | Price (booking) | Per Hour | URL Slug |
| --- | --- | --- | --- | --- |
| Outdoor / Hiking | 6 hours | $585.00 | $97.50 | /experience/hiking-bay-views |

5. Silicon Valley Innovation Trail

| Category | Duration | Price (booking) | Per Hour | URL Slug |
| --- | --- | --- | --- | --- |
| Tech & Culture | 6 hours | $525.00 | $87.50 | /experience/silicon-valley-trail |

6. East Bay Vibe — Arts, Views & Eats

| Category | Duration | Price (booking) | Per Hour | URL Slug |
| --- | --- | --- | --- | --- |
| Arts & Food | 7 hours | $625.00 | $89.29 | /experience/east-bay-vibe |

## 3.4 Private Transport Services

Transport services use the Jeep Wrangler (confirmed CDN image). Priced by round-trip duration, not per person.

| # | Service Name | Max Hours | Price | Per Hour | URL Slug |
| --- | --- | --- | --- | --- | --- |
| T1 | Destination — Up to 3 Hours Round Trip | 3 hrs | $195.00 | $65.00 | /experience/transport-3hr |
| T2 | Destination — Up to 6 Hours Round Trip | 6 hrs | $375.00 | $62.50 | /experience/transport-6hr |

## 3.5 Revenue Summary (Full Capacity)

For reference — maximum revenue per booking if all 4 guest slots are sold for each service:

| Service | Price | Max Guests | Price / Guest | Type |
| --- | --- | --- | --- | --- |
| San Francisco — City Icons & Hidden Gems | $465 | 4 | $116.25 | Experience |
| Coastal Charm & Scenic Drive | $825 | 4 | $206.25 | Experience |
| Wine Country & Redwood Giants | $705 | 4 | $176.25 | Experience |
| Hiking Adventures & Bay Views | $585 | 4 | $146.25 | Experience |
| Silicon Valley Innovation Trail | $525 | 4 | $131.25 | Experience |
| East Bay Vibe — Arts, Views & Eats | $625 | 4 | $156.25 | Experience |
| Destination — Up to 3 Hours Round Trip | $195 | 4 | $48.75 | Transport |
| Destination — Up to 6 Hours Round Trip | $375 | 4 | $93.75 | Transport |

## 3.6 Pickup Starting Locations

- San Francisco, CA

- San Jose, CA

- Santa Cruz, CA

- Monterey, CA

## 3.7 Expansion Services — Revenue Research Recommendations

The following 9 services were identified through deep market research (March 21, 2026) as the highest-probability revenue additions for Bay Area Experiences. They are organized into 3 launch tiers based on implementation effort and time-to-revenue. All fit the existing Jeep Wrangler + door-to-door model and require no new vehicle investment. Suggested prices are based on competitor analysis and are pending owner confirmation.

### Tier 1 — Launch Within 30 Days (Zero New Infrastructure)

| # | Service Name | Type | Hours | Suggested Price | Per Hour | Probability | URL Slug |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A1 | Airport Transfer (SFO / OAK / SJC) | Transfer | 1–2 | $175 | $87–$175 | 95% | airport-transfer |
| A2 | Cruise Terminal Transfer (Pier 27/35) | Transfer | 1–2 | $212 | $106–$212 | 92% | cruise-transfer |
| A3 | Corporate Team Outing | Experience | 5–8 | $845 | $105–$169 | 88% | corporate-team-outing |

A1. Airport Transfer Service

Pick up and drop off guests at SFO, OAK, and SJC airports using the existing door-to-door model. Flat-rate pricing by airport and originating city. No new route planning required — all three airports fall within the existing service footprint. Market rate for premium private airport transfers is $145–$225. The Jeep Wrangler brand commands the top of that range.

- Airports served: SFO (San Francisco), OAK (Oakland), SJC (San Jose)

- Originating pickup cities: SF, San Jose, Santa Cruz, Monterey — all already served

- Suggested pricing: $125 (SJC/OAK local) up to $225 (Monterey to SFO)

- Payment mode: Full payment at booking

- Admin: configure as flat-rate transport experiences with city-pair pricing

- Upsell opportunity: offer a 30-min SF city preview on arrival transfer (+$50)

Revenue Basis: Competitor Prime Time Shuttle charges $145 for basic black car SFO transfers. Luxury SUV service starts at $175+. BAE's intimate Jeep + door-to-door brand justifies the premium tier.

A2. Cruise Terminal Transfer (Pier 27 & Pier 35, San Francisco)

Cruise passengers at the Port of San Francisco are among the highest-value, most pre-planned travel customers in the Bay Area. They book weeks in advance, pay in full, and are in an active spending mindset on arrival. A private transfer with a brief city preview on the ride in is an easy premium upsell.

- Pickup/drop-off: Pier 27 & Pier 35, Port of San Francisco

- Suggested pricing: $175–$250 per trip depending on origin city

- Add-on: 20-min SF highlights preview on the way in from the pier — +$65

- Implementation: same booking flow as airport transfer; add cruise terminal as a location option

- Marketing: list on cruise travel aggregators and partner with cruise line shore excursion desks

Market Size: San Francisco Pier 27 handles over 100 cruise ship visits per year, with 2,000–5,000 passengers per ship. Even 0.1% conversion at 4 guests/booking is significant recurring volume.

A3. Corporate Team Outing Package

The Wine Country and Silicon Valley Innovation Trail tours already ARE corporate experiences — they just need to be marketed as such. Re-brand as dedicated Corporate Team Outing SKUs at a slight premium. Silicon Valley tech companies book offsites year-round, pay without price sensitivity, and return repeatedly. Weekday slots (Mon–Thu) that currently sit empty are ideal for corporate bookings.

- Route options: Wine Country & Redwood Giants OR Silicon Valley Innovation Trail (existing routes)

- Suggested price: $845 per booking (vs $705/$525 for leisure versions — corporate premium)

- Corporate-specific add-ons: branded welcome snack bag, custom itinerary card, group photo package

- Booking: contact-first flow with invoice payment option (net-30 for established companies)

- Admin: add is_corporate boolean flag on experiences table to toggle corporate vs leisure pricing

- Marketing: LinkedIn outreach to HR/People Ops teams at South Bay tech companies

Market Evidence: Competitors like Dylan's Tours run 100+ person corporate offsites to Napa from SF. BAE's 4-person intimate format is a premium differentiator — position as 'executive team outing' not 'group tour'.

### Tier 2 — Launch Within 60–90 Days (One Partner or Minor Logistics)

| # | Service Name | Type | Hours | Suggested Price | Per Hour | Probability | URL Slug |
| --- | --- | --- | --- | --- | --- | --- | --- |
| B1 | Sunrise / Sunset Photography Tour | Experience | 3–4 | $625 | $156–$208 | 80% | photo-tour |
| B2 | Celebration Package (Bachelorette / Birthday) | Experience | 7–9 | $975 | $108–$139 | 78% | celebration-tour |
| B3 | Full-Day Iconic Day Trip (Yosemite / Muir Woods / Big Sur) | Experience | 10–12 | $1,145 | $95–$114 | 75% | iconic-day-trip |
| B4 | SF After Dark — Night Tour | Experience | 3–4 | $495 | $124–$165 | 72% | sf-night-tour |

B1. Sunrise / Sunset Photography Tour

Private photography tour visiting the Golden Gate Bridge at golden hour, Marin Headlands, Baker Beach, Palace of Fine Arts, and Crissy Field. Competitors charge $350 per person ($1,400 for 4 guests) for this exact format. BAE's $625 booking price captures the market at a value-competitive rate while maintaining strong margin. Requires partnering with or hiring a local photographer guide on a revenue-share basis.

- Sunrise tour: 5:00 AM–9:00 AM (Golden Gate fog, empty locations, dramatic light)

- Sunset tour: 5:30 PM–9:30 PM (Bay Bridge lights, Twin Peaks glow, Alcatraz silhouette)

- Locations: Marin Headlands, Battery Spencer, Baker Beach, Palace of Fine Arts, Land's End

- Suggested price: $625 per booking (up to 4 guests); solo/duo rate: $395

- Staff: partner with a local photography guide on 25–30% revenue share per booking

- Equipment: guide brings tripods and provides basic photography tips for all skill levels

- Admin: add tour_subtype field or tag to distinguish from standard city tours

Competitor Data: Private SF Sunrise Photography Tour on Viator: $350/person, 3–4 hrs, hotel pickup included. BAE's $625/booking for 4 guests undercuts that by 55% while delivering a better vehicle experience.

B2. Celebration Package — Bachelorette & Birthday

The Wine Country & Redwood Giants route re-skinned as a premium celebration experience. The bachelorette market books 60–90 days in advance, pays in full, and tips generously. Luxury traveler spending on experiences rose from 34% to 46% of travel spend between 2019 and 2023 — celebrations are the fastest-growing category. Incremental cost per booking is low (decoration kit + charcuterie board + champagne = ~$75 total).

- Base route: Wine Country & Redwood Giants (8 hrs) — extends to 9 hrs for celebration pacing

- Celebration inclusions: Jeep interior decoration, charcuterie board, champagne/sparkling water on board

- Custom itinerary card with guest names and occasion printed

- Photo stops built into itinerary — guide acts as photographer at key locations

- Suggested price: $975 per booking (vs $705 standard Wine Country — $270 celebration premium)

- Advance booking requirement: minimum 5 days ahead (allow time to prep decorations)

- Admin: add celebration_type dropdown (bachelorette, birthday, anniversary, engagement) to booking form

Margin Note: At $975 booking price vs $75 incremental cost, the celebration premium delivers ~$270 incremental gross margin over the standard Wine Country booking.

B3. Full-Day Iconic Day Trip (Yosemite / Muir Woods / Big Sur)

The highest per-booking revenue opportunity in the expansion catalog. Competitor shared bus day tours to Yosemite charge $189–$249 per person — for a group of 4, BAE's private $1,145 Jeep trip costs the same or less per person while delivering a dramatically superior experience. Three route options give flexibility based on season and guest preference.

- Route Option A — Yosemite National Park: 10–12 hrs; best April–October; requires advance timed entry reservation

- Route Option B — Muir Woods + Sausalito: 8–10 hrs; no reservation required; available year-round

- Route Option C — Big Sur / Highway 1: 10–11 hrs; best in dry season; no special permit needed

- Suggested price: $1,145 per booking for all three routes

- Advance booking: minimum 3 days; Yosemite route requires 5 days for entry reservation management

- Admin: use trip_route_option field (A/B/C) in the experience booking notes or as a variant selector

- Staff note: these are long driving days — staff scheduling requires dedicated full-day blocks

Yosemite Logistics: Timed entry reservations for Yosemite Valley are required and book out fast. BAE staff must purchase the entry reservation at the time of booking confirmation. Entry permits are $35 per vehicle — factored into the $1,145 price.

B4. SF After Dark — Night Tour

Noctourism — touring destinations after dark — is identified by McKinsey's 2025 travel industry research as one of the fastest-growing experiential travel segments. SF at night is a completely different product from the daytime City Icons tour: Bay Bridge LED light show, Twin Peaks cityscape, Embarcadero reflections, Chinatown lanterns, Nob Hill. This opens currently empty evening inventory slots with minimal incremental cost.

- Suggested route: Twin Peaks → Nob Hill → Embarcadero → Bay Bridge viewpoint → Chinatown → Haight-Ashbury

- Depart 7:00 PM, return 10:30–11:00 PM (3.5–4 hrs)

- Suggested price: $495 per booking (4 guests); lower than daytime tours given shorter duration

- Pairs naturally with a restaurant dinner drop-off at mid-tour — guests dine, guide waits, tour resumes

- No new staff required — evening availability from existing staff roster

- Admin: flag as evening_tour boolean for scheduling purposes; enforce 7:00 PM minimum start time

Inventory Opportunity: Current tours end by 6:00–7:00 PM. Night tour slots (7:00 PM–11:00 PM) are currently zero revenue. Each night tour slot adds $495 with the same vehicle and staff.

### Tier 3 — Launch Within 90–180 Days (Requires Partner Relationships)

| # | Service Name | Type | Hours | Revenue Model | Est. Per Booking | Probability | URL Slug |
| --- | --- | --- | --- | --- | --- | --- | --- |
| C1 | Hotel Concierge Partner Program | Referral | N/A | 10–15% commission | Variable | 65% | (no direct page) |
| C2 | Monterey / Carmel Coast Day Trip | Experience | 9–10 | Per booking | $995 | 62% | monterey-carmel-day |

C1. Hotel Concierge Partner Program

Approach 3–5 boutique SF hotels — not the large chains — as the preferred recommended private tour operator for their guests. Concierge desks are the #1 referral path for small-group tours in SF. A 10–15% commission per referred booking creates a recurring, high-trust lead source that runs on autopilot once established.

- Target hotels: boutique independents in Union Square, Embarcadero, Nob Hill, and Hayes Valley

- Commission structure: 10% standard / 15% for exclusive preferred partner status

- Implementation: provide hotels with a dedicated booking link and printed collateral card

- Admin: add referral_source field to bookings table; track commission owed per hotel per month

- No platform page required — referred guests book directly on bayareaexperiences.com

- Reporting: monthly commission statement auto-generated from admin bookings export

Implementation Note: This requires in-person relationship building with hotel concierge staff. A 30-minute visit with a printed one-pager and a sample snack box (the onboard refreshments) is the most effective opener.

C2. Monterey / Carmel Coast Day Trip

Monterey is already one of BAE's four pickup cities — guests already associate BAE with that geographic footprint. Extending it to a full-day Monterey Bay Aquarium + 17-Mile Drive + Carmel-by-the-Sea itinerary is the lowest-effort Tier 3 item. No new vehicle, no new pickup city, no new partner — just a new route and a new booking page.

- Route: depart SF/San Jose 8:00 AM → Monterey Bay Aquarium → 17-Mile Drive → Carmel Village → return 6:00 PM

- Duration: 9–10 hours

- Suggested price: $995 per booking (4 guests)

- Aquarium tickets: not included in base price; guests purchase separately — recommend in booking confirmation email

- Admin: standard experience record; advance_booking_days = 2 minimum

Lowest-Effort Tier 3: BAE already drives to Monterey for pickup. This adds a return-trip itinerary on the same road — zero new geography, zero new vendor relationships.

## 3.8 Expansion Revenue Summary

Projected per-booking revenue for all 17 services (8 original + 9 expansion) when fully launched. Prices for expansion services are suggested based on market research and are pending owner confirmation before seeding into the database.

| # | Service Name | Tier | Hours | Price | Probability | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | San Francisco — City Icons & Hidden Gems | Original | 5 | $465 | — | Active |
| 2 | Coastal Charm & Scenic Drive | Original | 10 | $825 | — | Active |
| 3 | Wine Country & Redwood Giants | Original | 8 | $705 | — | Active |
| 4 | Hiking Adventures & Bay Views | Original | 6 | $585 | — | Active |
| 5 | Silicon Valley Innovation Trail | Original | 6 | $525 | — | Active |
| 6 | East Bay Vibe — Arts, Views & Eats | Original | 7 | $625 | — | Active |
| T1 | Destination — Up to 3 Hours Round Trip | Original | 3 | $195 | — | Active |
| T2 | Destination — Up to 6 Hours Round Trip | Original | 6 | $375 | — | Active |
| A1 | Airport Transfer (SFO / OAK / SJC) | Tier 1 | 1–2 | $175* | 95% | Launch 0–30 days |
| A2 | Cruise Terminal Transfer | Tier 1 | 1–2 | $212* | 92% | Launch 0–30 days |
| A3 | Corporate Team Outing | Tier 1 | 5–8 | $845* | 88% | Launch 0–30 days |
| B1 | Sunrise / Sunset Photography Tour | Tier 2 | 3–4 | $625* | 80% | Launch 60–90 days |
| B2 | Celebration Package (Bachelorette/Birthday) | Tier 2 | 7–9 | $975* | 78% | Launch 60–90 days |
| B3 | Full-Day Iconic Day Trip | Tier 2 | 10–12 | $1,145* | 75% | Launch 60–90 days |
| B4 | SF After Dark — Night Tour | Tier 2 | 3–4 | $495* | 72% | Launch 60–90 days |
| C1 | Hotel Concierge Partner Program | Tier 3 | N/A | 10–15% comm.* | 65% | Launch 90–180 days |
| C2 | Monterey / Carmel Coast Day Trip | Tier 3 | 9–10 | $995* | 62% | Launch 90–180 days |

Pricing Note: Prices marked * are suggested from market research and require owner confirmation before being seeded into the database or displayed publicly.

# 4. Customer-Facing Website

## 4.1 Jinja2 Base Template — Nav Implementation

The base.html must replicate the live site navigation exactly, adapting to Flask-Login authentication state:

{# templates/base.html — nav excerpt #}
<nav class="navbar navbar-expand-lg navbar-dark bg-dark">
  <a class="navbar-brand" href="{{ url_for('main.index') }}">
    <img src="{{ url_for('static', filename='images/logo.png') }}" height="40" alt="Bay Area Experiences">
  </a>
  <ul class="navbar-nav me-auto">
    <li><a class="nav-link" href="{{ url_for('main.index') }}">Home</a></li>
    <li><a class="nav-link" href="{{ url_for('main.experiences') }}">Ride</a></li>
  </ul>
  <ul class="navbar-nav">
    {% if current_user.is_authenticated %}
      <li><a class="nav-link" href="{{ url_for('account.bookings') }}">Bookings</a></li>
      <li><a class="nav-link" href="{{ url_for('account.profile') }}">My Account</a></li>
      <li><a class="nav-link" href="{{ url_for('auth.logout') }}">Sign Out</a></li>
    {% else %}
      <li><a class="nav-link" href="{{ url_for('auth.login') }}">Sign In</a></li>
      <li><a class="btn btn-outline-light nav-link" href="{{ url_for('auth.register') }}">Create Account</a></li>
    {% endif %}
    <li><a class="nav-link" href="{{ url_for('cart.view') }}">
      <i class="bi bi-cart3"></i> Cart
      {% if cart_count %}<span class="badge bg-warning">{{ cart_count }}</span>{% endif %}
    </a></li>
  </ul>
</nav>

## 4.2 Homepage (/)

### 4.2.1 Hero Section — jeepWrangler.webp

The homepage hero uses jeepWrangler.webp as a full-width background image (the only confirmed asset from the live site). This image establishes the brand identity and must be the first visual element visitors see.

- Full-width hero div with background-image: url('/static/images/jeepWrangler.webp')

- Dark semi-transparent overlay (rgba(0,0,0,0.55)) for text legibility

- H1: 'Bay Area Experiences' — large, bold, white

- Subhead: 'Discover the magic of San Francisco, the coast, wine country, and scenic trails'

- Body: 'In an intimate group (just you and up to 3 friends!), with personalized service from start to finish.'

- CTA Button: 'Explore Experiences' → /experiences (Bootstrap btn-warning for gold brand color)

{# templates/main/index.html — hero section #}
<div class="hero-banner" style="
  background-image: url('{{ url_for("static", filename="images/jeepWrangler.webp") }}');
  background-size: cover; background-position: center;">
  <div class="hero-overlay">
    <h1>Bay Area Experiences</h1>
    <p>Discover the magic of San Francisco, the coast, wine country, and scenic trails</p>
    <a href="{{ url_for('main.experiences') }}" class="btn btn-warning btn-lg">Explore Experiences</a>
  </div>
</div>

### 4.2.2 Value Propositions Strip

Three-column Bootstrap row below hero — content from live site homepage:

- Exclusive Small Groups — Maximum 4 guests for a personalized feel

- Door-to-Door Service — We pick you up and drop you off

- Refreshments Included — Complimentary power snacks and water onboard

### 4.2.3 Experience Grid

- Bootstrap card grid: 3 columns desktop, 2 tablet, 1 mobile

- All 8 services (6 experiences + 2 transport) loaded from experiences DB table

- Transport cards use jeepWrangler.webp as the card image

- Each card: photo, name, short description, duration, price, 'Book Now' button

## 4.3 Experiences Page (/experiences) — Replaces /ride

The /experiences route is the primary public service listing. The /ride URL 301-redirects here for SEO continuity. Page copy is retained verbatim from the live site:

- H1: 'Ride With Us and Feel' (retained from live site)

- Subhead: 'Explore the best sights and landmarks around with our expert tour guides.'

- Body: 'From historical landmarks to natural wonders, Bay Area Experiences Sightseeing Tours offers a variety of tours to suit your interests. Book your tour today and discover the beauty of our city with us.'

- Service cards below, ordered by sort_order — each links to /experience/<slug>

SEO: 301 redirect: @app.route('/ride') → return redirect(url_for('main.experiences'), 301)

## 4.4 Experience Detail Page (/experience/<slug>)

- Hero image from experiences.photo_url (fallback: jeepWrangler.webp)

- Full name, category badge, description, duration, price, max guests (4)

- Pickup locations accepted for this experience

- 'Book This Experience' → opens booking flow

## 4.5 Booking Flow

### 4.5.1 Calendar & Timeslot Picker

- Interactive calendar; blocked dates: fully booked slots + advance_booking_days rule

- On date select: Fetch API → POST /book/timeslot → JSON timeslots

- Guest count selector (1–4) validates against remaining capacity

### 4.5.2 Pickup Location

- Dropdown restricted to pickup cities configured per experience

- Text field for specific street address within the selected city

### 4.5.3 Guest Information

- First Name, Last Name, Email, Phone, Special Requests

- Pre-populated if current_user.is_authenticated

## 4.6 Shopping Cart

- Navbar cart icon with badge — always visible (new feature, not on current site)

- Guest cart: Flask session; Logged-in cart: cart_items table

- Cart page: experience, date, timeslot, guests, pickup city, price, remove button

- 'Proceed to Checkout' CTA

## 4.7 Checkout & Payment

- Payment mode displayed per experience: Full / Deposit / Pay Offline

- Stripe.js or Square Web Payments SDK widget — no card data touches server

- Order summary sidebar; 'Pay Now' or 'Reserve & Pay Later' per mode

Policy: All payments are final. No online refunds processed through the system.

## 4.8 Booking Confirmation

- booking_id (9-char PK) displayed as booking reference

- Experience, date, timeslot, pickup, guests, amount paid / due

- Auto confirmation email to guest_email

- ICS calendar file download link (/booking/ics/<booking_id>)

## 4.9 Account Pages — Live Site Label Mapping

| Live Site Label | New Flask Route | Functionality |
| --- | --- | --- |
| Sign In | /login | Email + password; Flask-Login session |
| Create Account | /register | Registration + email verify + reCAPTCHA (retained from live site) |
| My Account | /dashboard/profile | Edit: Name, Address, City, State, Zip, Email, Phone, Notes |
| Bookings | /dashboard/bookings | List past & upcoming bookings; reschedule if enabled |
| Sign Out | /logout | Flask-Login logout; session cleared |
| Reset Password | /forgot-password | Email reset link; expires 1 hour |

# 5. Data Models

All primary keys are 9-character uppercase alphanumeric strings. See Appendix A for the generator function.

## 5.1 users

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| user_id | CHAR(9) | PK | 9-char alphanumeric |
| first_name | VARCHAR(80) | NOT NULL |  |
| last_name | VARCHAR(80) | NOT NULL |  |
| email | VARCHAR(150) | UNIQUE NOT NULL | Login credential |
| password_hash | VARCHAR(255) | NOT NULL | bcrypt |
| phone | VARCHAR(30) |  |  |
| address | VARCHAR(200) |  |  |
| city | VARCHAR(100) |  |  |
| state | VARCHAR(50) |  |  |
| postal_zip | VARCHAR(20) |  |  |
| notes | TEXT |  | Personal notes (My Account page) |
| is_admin | BOOLEAN | DEFAULT FALSE | Admin module access flag |
| email_verified | BOOLEAN | DEFAULT FALSE |  |
| created_at | DATETIME | NOT NULL | UTC |
| updated_at | DATETIME | NOT NULL | UTC |

## 5.2 staff_members

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| staff_id | CHAR(9) | PK |  |
| full_name | VARCHAR(150) | NOT NULL | e.g., Jean Delphonse |
| title | VARCHAR(100) |  | e.g., Lead Guide |
| phone | VARCHAR(30) |  |  |
| email | VARCHAR(150) | UNIQUE NOT NULL |  |
| notes | TEXT |  | Internal only |
| is_active | BOOLEAN | DEFAULT TRUE |  |
| created_at | DATETIME | NOT NULL | UTC |

## 5.3 experiences

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| experience_id | CHAR(9) | PK |  |
| name | VARCHAR(200) | NOT NULL | Display name |
| slug | VARCHAR(200) | UNIQUE NOT NULL | URL slug — no spaces |
| category | VARCHAR(100) |  | e.g., City Tour |
| description | TEXT |  | Long-form copy |
| duration_hours | DECIMAL(4,1) | NOT NULL | e.g., 6.0 |
| price | DECIMAL(10,2) | NOT NULL | Per booking |
| deposit_amount | DECIMAL(10,2) |  | Required if payment_mode = deposit |
| payment_mode | ENUM('full','deposit','offline') | NOT NULL |  |
| max_guests | INT | DEFAULT 4 | Always <= 4 |
| advance_booking_days | INT | DEFAULT 1 | Min days ahead to book |
| allow_online_reschedule | BOOLEAN | DEFAULT FALSE | Requires user account |
| staff_id | CHAR(9) | FK staff_members | Auto-assigned on booking |
| is_active | BOOLEAN | DEFAULT TRUE | Inactive hides from public |
| photo_url | VARCHAR(500) |  | e.g., /static/images/sf_city.jpg |
| sort_order | INT | DEFAULT 0 | SortableJS display order |
| created_at | DATETIME | NOT NULL | UTC |
| updated_at | DATETIME | NOT NULL | UTC |

## 5.4 experience_pickup_locations

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | CHAR(9) | PK |  |
| experience_id | CHAR(9) | FK experiences |  |
| pickup_city | VARCHAR(100) | NOT NULL | e.g., San Francisco CA |

## 5.5 timeslots

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| timeslot_id | CHAR(9) | PK |  |
| experience_id | CHAR(9) | FK experiences |  |
| slot_date | DATE | NOT NULL |  |
| start_time | TIME | NOT NULL |  |
| end_time | TIME | NOT NULL |  |
| capacity | INT | DEFAULT 4 | Max guests for this slot |
| booked_count | INT | DEFAULT 0 | Current confirmed bookings |
| is_available | BOOLEAN | DEFAULT TRUE |  |

## 5.6 bookings

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| booking_id | CHAR(9) | PK | Shown to customer as reference number |
| user_id | CHAR(9) | FK users / NULL | NULL = guest (no account) booking |
| experience_id | CHAR(9) | FK experiences |  |
| timeslot_id | CHAR(9) | FK timeslots |  |
| staff_id | CHAR(9) | FK staff_members | Auto-assigned from experience.staff_id |
| guest_first_name | VARCHAR(80) | NOT NULL |  |
| guest_last_name | VARCHAR(80) | NOT NULL |  |
| guest_email | VARCHAR(150) | NOT NULL | Confirmation email sent here |
| guest_phone | VARCHAR(30) |  |  |
| guest_count | INT | NOT NULL | 1–4 |
| pickup_city | VARCHAR(100) | NOT NULL |  |
| pickup_address | VARCHAR(200) |  |  |
| special_requests | TEXT |  |  |
| payment_mode | ENUM('full','deposit','offline') | NOT NULL |  |
| amount_total | DECIMAL(10,2) | NOT NULL |  |
| amount_paid | DECIMAL(10,2) | DEFAULT 0.00 |  |
| amount_due | DECIMAL(10,2) | DEFAULT 0.00 |  |
| payment_status | ENUM('pending','partial','paid','offline') | NOT NULL |  |
| booking_status | ENUM('confirmed','cancelled','rescheduled','completed') | NOT NULL |  |
| notes | TEXT |  | Internal admin notes |
| created_at | DATETIME | NOT NULL | UTC |
| updated_at | DATETIME | NOT NULL | UTC |

## 5.7 cart_items

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| cart_item_id | CHAR(9) | PK |  |
| user_id | CHAR(9) | FK users | Logged-in users only; guests use session |
| experience_id | CHAR(9) | FK experiences |  |
| timeslot_id | CHAR(9) | FK timeslots |  |
| guest_count | INT | NOT NULL |  |
| pickup_city | VARCHAR(100) | NOT NULL |  |
| pickup_address | VARCHAR(200) |  |  |
| added_at | DATETIME | NOT NULL | UTC |

# 6. Application Routes

## 6.1 Public Routes

| Method | Route | Blueprint | Description |
| --- | --- | --- | --- |
| GET | / | main | Homepage — hero (jeepWrangler.webp) + value props + experience grid |
| GET | /experiences | main | Service listing — replaces /ride placeholder page |
| GET | /ride | main | 301 redirect → /experiences (SEO continuity) |
| GET | /experience/<slug> | main | Experience detail page |
| GET | /book/<experience_id> | booking | Begin booking flow |
| POST | /book/timeslot | booking | Return available timeslots as JSON (Fetch API) |
| POST | /cart/add | cart | Add item to cart |
| GET | /cart | cart | View cart |
| POST | /cart/remove/<item_id> | cart | Remove cart item |
| GET | /checkout | checkout | Checkout page |
| POST | /checkout/payment | checkout | Process payment via gateway |
| GET | /booking/confirm/<booking_id> | booking | Booking confirmation page |
| GET | /booking/ics/<booking_id> | booking | Download ICS calendar file |
| GET | /login | auth | Login form (nav label: Sign In) |
| POST | /login | auth | Authenticate user |
| GET | /register | auth | Registration form (nav label: Create Account) + reCAPTCHA |
| POST | /register | auth | Create account + send verification email |
| GET | /verify/<token> | auth | Email address verification |
| GET | /logout | auth | Sign out (nav label: Sign Out) |
| GET/POST | /forgot-password | auth | Request + send password reset email |
| GET/POST | /reset-password/<token> | auth | Set new password (token expires 1 hr) |

## 6.2 Authenticated User Routes (/dashboard)

| Method | Route | Blueprint | Description |
| --- | --- | --- | --- |
| GET | /dashboard | account | Account dashboard |
| GET | /dashboard/bookings | account | Previous bookings list (nav: Bookings) |
| POST | /dashboard/reschedule/<id> | account | Reschedule a booking (if enabled) |
| GET/POST | /dashboard/profile | account | Edit profile (nav: My Account) |
| POST | /dashboard/password | account | Change password |

## 6.3 Admin Routes (/admin)

| Method | Route | Description |
| --- | --- | --- |
| GET | /admin/ | Dashboard — KPIs, recent bookings, NULL staff alert |
| GET/POST | /admin/experiences | List (SortableJS) / create experiences |
| GET/POST | /admin/experiences/<id>/edit | Edit experience fields |
| POST | /admin/experiences/<id>/delete | Deactivate experience |
| POST | /admin/experiences/reorder | SortableJS — update sort_order array |
| GET/POST | /admin/timeslots | Manage individual timeslots |
| GET/POST | /admin/timeslots/bulk | Bulk timeslot creation |
| GET | /admin/bookings | All bookings — filter, sort, export CSV |
| GET | /admin/bookings/<id> | Booking detail view |
| POST | /admin/bookings/<id>/status | Update booking status |
| GET/POST | /admin/staff | List / add staff members |
| GET/POST | /admin/staff/<id>/edit | Edit staff member |

# 7. Administration Module

Admin users share the /login page with regular users. is_admin=TRUE is required for /admin access. All admin routes use an @admin_required decorator that returns HTTP 403 on unauthorized access.

## 7.1 Admin Dashboard

- KPI summary cards: total bookings, today's bookings, this week's bookings, total revenue

- Alert banner if any booking has NULL staff_id (no staff assigned to the experience)

- Recent bookings table (last 10) with color-coded status badges

- Quick-nav links to all sub-modules

## 7.2 Experience Management

### 7.2.1 List View — SortableJS Drag-and-Drop

- Experience rows rendered in a SortableJS-enabled list

- On drag end: JS posts [{id, order}] array to POST /admin/experiences/reorder

- Server updates sort_order for each experience_id; public grid reflects new order immediately

- Status badge (Active / Inactive) per row; quick Edit and Deactivate buttons

### 7.2.2 Create / Edit Experience Form Fields

| Field | Details |
| --- | --- |
| Experience Name | Text input — required |
| URL Slug | Auto-generated from name; editable; must be unique |
| Category | Text or dropdown — e.g., City Tour, Scenic Drive |
| Description | Textarea — plain text |
| Duration (hours) | Decimal number input |
| Price | Currency input — base price per booking |
| Deposit Amount | Currency — required only if payment_mode = deposit |
| Accept Payments | Radio: Require Full Payment / Require Deposit / Pay Offline |
| Max Guests | Integer 1–4; defaults to 4 |
| Service Pickup Locations | Multi-checkbox: SF CA / San Jose CA / Santa Cruz CA / Monterey CA |
| Staff Member | Dropdown of active staff — auto-assigns to bookings for this experience |
| Advance Booking (days) | Dropdown: 1 day / 2 days / 3 days / 4 days / 5 days |
| Allow Online Reschedule | Toggle — customer must have account to reschedule |
| Hero Photo URL | Relative path e.g. /static/images/sf.jpg or external URL |
| Active / Inactive | Toggle — inactive hides from public pages |

## 7.3 Timeslot Management

- Create individual timeslots: experience, date, start time, end time, capacity

- Bulk creation: date range + repeat pattern (daily / weekends / specific days of week) + time + capacity

- List view per experience; edit and deactivate per slot

- booked_count auto-decrements on cancellation; auto-increments on booking confirm

## 7.4 Bookings Management

- Paginated table — all bookings across all experiences

- Filters: experience, status, date range, staff, payment status

- Sortable columns: booking date, experience, guest name, guests, total, status

- Detail view: all guest info + payment breakdown + staff assigned + notes

- Admin can update status: confirmed / cancelled / rescheduled / completed

- Admin can add / edit internal notes on any booking

- Export to CSV — filtered results

## 7.5 Staff Management

### 7.5.1 Pre-Seeded Staff (seed.py)

| Full Name | Seed Notes |
| --- | --- |
| Marsel Abdullin | title, phone, email — set by admin post-deploy |
| Jean Delphonse | title, phone, email — set by admin post-deploy |
| Valeriia Delphonse | title, phone, email — set by admin post-deploy |

### 7.5.2 Staff Form Fields

- Full Name — required

- Title — e.g., Lead Guide, Driver, Tour Host

- Phone Number

- Email Address — unique

- Notes — internal only

- Active / Inactive toggle

### 7.5.3 Auto-Assignment Logic

On booking confirm: bookings.staff_id = experiences.staff_id for that booking. If experiences.staff_id is NULL, booking saves with NULL staff_id and admin dashboard flags the alert.

# 8. Non-Functional Requirements

## 8.1 Security

- Passwords: bcrypt cost factor >= 12

- CSRF: Flask-WTF or manual tokens on all POST forms

- SQLAlchemy ORM parameterized queries — no raw string interpolation

- Flask-Login sessions; HttpOnly + SameSite=Lax cookies

- @admin_required decorator; 403 on unauthorized access

- PCI compliance: Stripe.js or Square SDK; zero card data on server

- Email verify tokens: 24 hr expiry; password reset tokens: 1 hr expiry

- reCAPTCHA v3 on /register (retained from live site — Google reCAPTCHA already active)

## 8.2 Performance

- DB indexes on: slot_date, experience_id, booking_status, user_id, slug

- SELECT ... FOR UPDATE on timeslot booking to prevent double-booking race conditions

- Fetch API for timeslot availability — no full page reloads

- Static assets (CSS, JS, images incl. jeepWrangler.webp) with far-future cache headers via Apache

- Homepage load target: under 2 seconds on standard broadband

## 8.3 Hosting — GoDaddy cPanel Passenger WSGI

- Entry point: passenger_wsgi.py at domain root — see Appendix B

- SQLAlchemy connection: pool_pre_ping=True, pool_recycle=1800

- Static files: Apache serves /app/static/ or /public_html/static/

- RotatingFileHandler logs to /home/<user>/logs/bae_app.log

- GoDaddy daily automated MySQL backup; supplement with mysqldump cron if shell access available

## 8.4 SEO Continuity

- 301 redirect /ride → /experiences (preserves any existing search ranking for /ride)

- Meta title and description blocks in Jinja2 via {% block meta_description %}

- Canonical URL tag on all experience pages

- robots.txt: allow all public pages; disallow /admin

## 8.5 Accessibility & Responsiveness

- Bootstrap 5 responsive grid — 375px viewport minimum

- ARIA labels on all interactive form elements

- WCAG 2.1 AA color contrast

- Keyboard-navigable booking flow and cart

## 8.6 Email Notifications

| Trigger | Recipient & Content |
| --- | --- |
| Booking Confirmed | Customer: booking ref, experience, date/time, pickup, amount paid/due |
| Email Verification | Customer: verification link (expires 24 hrs) |
| Password Reset | Customer: reset link (expires 1 hr) |
| Booking Rescheduled | Customer: new date/time confirmation |
| Booking Cancelled | Customer: cancellation notice |
| New Booking (admin) | Admin: new booking summary — admin email set in config.py (replace filler@godaddy.com) |

# 9. Gap Analysis — Current Site vs. New Build

Every gap identified during the March 19, 2026 live site audit is documented below, with severity and the PRD section that addresses it.

| # | Gap | Severity | PRD Ref | Resolution |
| --- | --- | --- | --- | --- |
| 1 | /ride page has ZERO real content (placeholder text only) | Critical | §3, §4.3 | Full experience catalog with cards, images, booking CTAs |
| 2 | No booking system exists | Critical | §4.5–4.8 | Calendar → timeslots → cart → checkout → confirmation flow |
| 3 | No payment processing | Critical | §4.7 | Stripe/Square; 3 payment modes |
| 4 | No admin module | Critical | §7 | Full admin blueprint: experiences, timeslots, bookings, staff |
| 5 | Only ONE image exists (jeepWrangler.webp) — no experience photos | High | §1.4, §3.2 | Jeep used for hero + transport cards; 6 new experience photos needed |
| 6 | No timeslot or scheduling system | High | §4.5, §7.3 | timeslots table; admin bulk creation; advance_booking_days enforced |
| 7 | No staff management or auto-assignment | High | §7.5 | staff_members table; seed 3 staff; auto-assign on booking confirm |
| 8 | GoDaddy member system → Flask-Login migration | High | §4.9, §6.1 | Flask-Login with identical UI labels (Sign In / Create Account etc.) |
| 9 | /ride URL may be indexed — no redirect to new URL | Medium | §6.1, §8.4 | 301 redirect /ride → /experiences; canonical tags; robots.txt |
| 10 | Logo / favicon CDN filename not yet confirmed | Medium | §1.4 | Confirm via DevTools Network tab; download to /static/images/ |
| 11 | No shopping cart | Medium | §4.6 | Session cart (guests); cart_items table (logged-in users) |
| 12 | Admin email is filler@godaddy.com (placeholder) | Medium | §8.6 | Replace with real admin email in config.py / .env |
| 13 | Cookie banner is GoDaddy default (tied to their analytics) | Low | §4 | Lightweight custom cookie notice or omit analytics tracking |
| 14 | Duplicate 'More' dropdown in nav (builder artifact) | Low | §4.1 | Not replicated in new Jinja2 nav |
| 15 | colloquyai.com footer link present on live site | Low | §4 | Retained in footer as-is |
| 16 | No ICS calendar download on confirmation | Low | §4.8, §6.1 | ics Python package; /booking/ics/<booking_id> route |

# 10. Recommended Project Structure

bayareaexperiences/
├── passenger_wsgi.py            # GoDaddy cPanel Passenger entry point
├── run.py                       # Local dev runner
├── config.py                    # Dev / Prod config classes
├── requirements.txt
├── seed.py                      # DB seed: 3 staff + 8 experiences + admin user
├── migrate_images.sh            # Pull jeepWrangler.webp + logo from CDN (run once)
├── .env                         # Secrets — never committed to git
├── app/
│   ├── __init__.py              # create_app() factory
│   ├── models.py                # All SQLAlchemy models
│   ├── extensions.py            # db, login_manager, mail, bcrypt
│   ├── utils.py                 # generate_pk(), helpers
│   ├── blueprints/
│   │   ├── main/                # index, experiences, experience_detail, /ride redirect
│   │   ├── auth/                # login, register (+reCAPTCHA), logout, reset
│   │   ├── booking/             # booking flow, confirm, ICS download
│   │   ├── cart/                # cart add/view/remove
│   │   ├── checkout/            # Stripe/Square payment processing
│   │   ├── account/             # dashboard, bookings, profile (My Account)
│   │   └── admin/               # full admin module
│   ├── templates/
│   │   ├── base.html            # Nav: Home|Ride|Sign In|Create Account|Bookings|My Account|Sign Out
│   │   ├── main/
│   │   │   ├── index.html       # Hero (jeepWrangler.webp) + value props + 8-card grid
│   │   │   ├── experiences.html # /experiences (replaces /ride content)
│   │   │   └── experience_detail.html
│   │   ├── auth/                # login.html, register.html, forgot_password.html
│   │   ├── booking/
│   │   ├── cart/
│   │   ├── checkout/
│   │   ├── account/             # profile.html (My Account), bookings.html
│   │   └── admin/
│   └── static/
│       ├── css/custom.css
│       ├── js/
│       │   ├── booking.js       # Fetch API timeslot loader
│       │   └── admin_sort.js    # SortableJS drag-and-drop
│       └── images/
│           ├── jeepWrangler.webp  # CONFIRMED — migrate from CDN
│           ├── logo.png           # Confirm filename via DevTools, then migrate
│           ├── favicon.ico        # Crop from logo
│           └── [experience-N].jpg # One photo per experience — to be sourced
└── logs/
    └── bae_app.log

# 11. Acceptance Criteria

| # | Criterion | Priority | Gap Ref |
| --- | --- | --- | --- |
| 1 | Homepage renders with jeepWrangler.webp hero, value props, and 17-card experience grid (8 original + 9 expansion) | Must Have | Gap #5 |
| 2 | /ride 301-redirects to /experiences with no broken links | Must Have | Gap #9 |
| 3 | /experiences shows all 8 services with real content (not placeholder text) | Must Have | Gap #1 |
| 4 | Experience detail page renders per-experience DB data | Must Have | — |
| 5 | Booking calendar respects advance_booking_days; timeslots load via Fetch API | Must Have | Gap #2,#6 |
| 6 | Double-booking prevented by transactional timeslot lock (SELECT FOR UPDATE) | Must Have | — |
| 7 | Cart: add, view, remove; persists for logged-in users in DB | Must Have | Gap #11 |
| 8 | Checkout: all 3 payment modes (full, deposit, pay offline) functional | Must Have | Gap #3 |
| 9 | Booking confirmation page rendered and confirmation email sent | Must Have | — |
| 10 | Guest booking (no account required) works end-to-end | Must Have | — |
| 11 | Nav labels match live site exactly: Sign In / Create Account / Bookings / My Account / Sign Out | Must Have | Gap #8 |
| 12 | Registration, login, logout, forgot-password all functional | Must Have | Gap #8 |
| 13 | reCAPTCHA v3 active on /register | Must Have | — |
| 14 | Logged-in user can view bookings and update all profile fields | Must Have | — |
| 15 | Admin: create, edit, deactivate experiences | Must Have | Gap #4 |
| 16 | SortableJS drag-and-drop reorders experiences; order persists to DB | Must Have | — |
| 17 | Admin: bulk timeslot creation works | Must Have | Gap #6 |
| 18 | Admin: all-bookings view with filter, sort, CSV export | Must Have | — |
| 19 | Staff seeded (Marsel Abdullin, Jean Delphonse, Valeriia Delphonse); auto-assigned on booking | Must Have | Gap #7 |
| 20 | Admin dashboard shows NULL staff alert for unassigned bookings | Must Have | — |
| 21 | All PKs are exactly 9-char uppercase alphanumeric | Must Have | — |
| 22 | Mobile responsive at 375px min (Bootstrap 5) | Must Have | — |
| 23 | Logo and jeepWrangler.webp migrated from CDN to /static/images/ | Should Have | Gap #10 |
| 24 | Admin email changed from filler@godaddy.com to real address in config | Should Have | Gap #12 |
| 25 | ICS calendar file download on confirmation | Should Have | Gap #16 |
| 26 | colloquyai.com link retained in footer | Should Have | — |
| 27 | Tier 1 expansion: Airport transfer (SFO/OAK/SJC) bookable end-to-end | Must Have | §3.7 A1 |
| 28 | Tier 1 expansion: Cruise Terminal Transfer bookable with Pier 27/35 as destination | Must Have | §3.7 A2 |
| 29 | Tier 1 expansion: Corporate Team Outing records seeded; corporate booking form shows Company Name field | Must Have | §3.7 A3 |
| 30 | service_type, is_corporate, is_celebration, is_evening_tour, permit_required fields added to experiences table | Must Have | §12.2 |
| 31 | referral_source, celebration_type, trip_route_option fields added to bookings table | Must Have | §12.2 |
| 32 | Admin experience list shows service_type badges; filter by service_type works | Should Have | §12.3 |
| 33 | Tier 2 expansion: Photo Tour, Celebration Package, Day Trip, Night Tour all bookable | Should Have | §3.7 B1–B4 |
| 34 | Celebration booking form shows add-on selector (decoration, champagne, charcuterie) | Should Have | §12.3.3 |
| 35 | Day Trip booking shows route selector (A = Yosemite / B = Muir Woods / C = Big Sur) | Should Have | §3.7 B3 |
| 36 | Night Tour timeslots restricted to 7:00 PM+ start times | Should Have | §3.7 B4 |
| 37 | Admin: permit_required bookings show permit purchase reminder 48 hrs before trip date | Should Have | §12.3 |
| 38 | Tier 3: Monterey/Carmel Day Trip bookable end-to-end | Could Have | §3.7 C2 |
| 39 | Admin: Partners section with hotel concierge partner list + commission report export | Could Have | §12.3.4 |
| 40 | Admin: referral_source tracked per booking; monthly commission statement generatable | Could Have | §12.4 |

# 12. Revenue Expansion — Implementation Guide

## 12.1 Prioritized Launch Sequence

The following sequence maximizes revenue per week of implementation effort. Tier 1 services launch first because they require no new partners, no new routes, and no new vehicle — just new experience records in the admin module and corresponding booking pages.

| Week | Service(s) | Action Required | Est. Revenue/Wk | Notes |
| --- | --- | --- | --- | --- |
| Week 1 | A1 Airport Transfer | Add 3 experience records (SFO/OAK/SJC); set flat-rate pricing; add transfer booking flow | $525–$675 | Use existing transport booking flow; no calendar needed — date/time input only |
| Week 1 | A2 Cruise Terminal | Add experience record; set Pier 27/35 as destination; price by origin city | $350–$500 | Market to cruise passengers via Pier 27 visitor info channels |
| Week 2 | A3 Corporate Outing | Clone Wine Country + Silicon Valley records; apply corporate pricing + branding | $845–$1,690 | LinkedIn outreach to South Bay tech HR teams; weekday slots focus |
| Week 4 | B4 SF Night Tour | New experience record; 7 PM start times; evening timeslots only | $495–$990 | Lowest effort Tier 2 — existing SF route, just after dark |
| Week 6 | B2 Celebration Package | Clone Wine Country; add celebration flag; update booking form with occasion field | $975–$1,950 | Source decoration kit ($40) and charcuterie supplier; build celebration booking add-on |
| Week 8 | B1 Photo Tour | Partner with local photographer; set revenue share; add to booking flow | $625–$1,250 | Find photographer partner via Viator or local SF photography community |
| Week 10 | B3 Day Trip | Add 3 route variants (Yosemite/Muir Woods/Big Sur); Yosemite entry permit workflow | $1,145–$2,290 | Yosemite: build permit purchase reminder into staff workflow on booking confirm |
| Month 4 | C2 Monterey/Carmel | New experience record; 9-hr route; standard booking flow | $995–$1,990 | Lowest-effort Tier 3 — existing Monterey pickup footprint |
| Month 5 | C1 Hotel Partners | In-person hotel concierge outreach; printed collateral; commission tracking in admin | Commission | Target 3 boutique SF hotels first; build referral_source tracking into admin |

## 12.2 Database Changes Required for Expansion Services

The existing experiences table handles most expansion services without schema changes. The following additions are recommended to support the new service types fully:

| Column to Add | Table | Purpose |
| --- | --- | --- |
| service_type | experiences | ENUM('experience','transfer','corporate','celebration','night_tour','photo_tour','day_trip','partner_referral') — enables filtering and display logic per service category |
| is_corporate | experiences | BOOLEAN DEFAULT FALSE — toggles corporate pricing, invoice payment option, and B2B booking form |
| is_celebration | experiences | BOOLEAN DEFAULT FALSE — triggers celebration add-on options in booking flow (decoration, champagne, charcuterie) |
| celebration_type | bookings | VARCHAR(50) NULLABLE — stores bachelorette / birthday / anniversary / engagement when is_celebration booking |
| trip_route_option | bookings | VARCHAR(10) NULLABLE — stores A/B/C route selection for Full-Day Iconic Day Trip (Yosemite/Muir Woods/Big Sur) |
| referral_source | bookings | VARCHAR(100) NULLABLE — tracks hotel concierge partner name for commission reporting |
| is_evening_tour | experiences | BOOLEAN DEFAULT FALSE — restricts timeslot creation to 6:00 PM+ for SF Night Tour |
| permit_required | experiences | BOOLEAN DEFAULT FALSE — flags Yosemite route requiring advance entry permit purchase by staff |

## 12.3 New Admin Module Features for Expansion

### 12.3.1 Service Type Filtering

- Admin bookings view: add filter by service_type to separate transfers, corporate bookings, celebration packages

- Admin experience list: group by service_type with color badges (transfer = amber, corporate = teal, celebration = pink)

### 12.3.2 Corporate Booking Flow

- Corporate booking form: additional fields — Company Name, Contact Person, billing email, PO Number (optional)

- Payment: add 'Pay by Invoice (Net-30)' option for is_corporate experiences — bypasses Stripe; admin marks paid manually

- Admin: corporate bookings show company name in bookings table and allow CSV export for invoicing

### 12.3.3 Celebration Add-On Selector

- Booking form for celebration experiences: checkbox group — Vehicle Decoration ($0 included), Charcuterie Board (+$0 included), Champagne (included), Custom Name Card (included)

- Optional paid upgrades: Photographer Add-On (+$150), Extended Duration +1 hr (+$95)

- Admin creates celebration kit prep reminder task auto-triggered 48 hrs before booking date

### 12.3.4 Hotel Partner Commission Tracking

- Admin: new 'Partners' section listing hotel partners with commission rate, YTD bookings, and YTD commission owed

- Booking form: referral_source dropdown (or hidden URL parameter ?ref=hotelname) auto-populates the field

- Monthly report: admin can generate a commission statement per hotel filtered by date range and export to CSV

## 12.4 New Routes for Expansion Services

| Method | Route | Blueprint | Description |
| --- | --- | --- | --- |
| GET | /experience/airport-transfer | main | Airport Transfer detail & booking page |
| GET | /experience/cruise-transfer | main | Cruise Terminal Transfer detail & booking page |
| GET | /experience/corporate-team-outing | main | Corporate Team Outing landing page (B2B focused) |
| GET | /experience/photo-tour | main | Sunrise / Sunset Photography Tour detail page |
| GET | /experience/celebration-tour | main | Celebration Package (Bachelorette / Birthday) page |
| GET | /experience/iconic-day-trip | main | Full-Day Day Trip detail page with A/B/C route selector |
| GET | /experience/sf-night-tour | main | SF After Dark Night Tour detail page |
| GET | /experience/monterey-carmel-day | main | Monterey / Carmel Coast Day Trip detail page |
| GET | /corporate | main | Dedicated corporate landing page with B2B CTA and inquiry form |
| POST | /corporate/inquiry | main | Corporate inquiry form submission → admin notification email |
| GET/POST | /admin/partners | admin | Hotel concierge partner management — list / add / edit |
| GET | /admin/partners/<id>/commission | admin | Commission report for a specific hotel partner |
| POST | /admin/bookings/<id>/permit-confirm | admin | Mark Yosemite entry permit as purchased for day trip booking |

## 12.5 Expansion Marketing Channels

| Service | Primary Channel | Secondary Channel |
| --- | --- | --- |
| Airport / Cruise Transfer | List on Viator and GetYourGuide as transfer service | Google Business Profile — 'airport transfer San Francisco' |
| Corporate Team Outing | LinkedIn outreach to South Bay tech HR/People Ops teams | Partner with SF conference venues as preferred transport |
| Photo Tour | Instagram & TikTok — share guest sunset shots (with permission) | Viator / TripAdvisor listings targeting photography tourists |
| Celebration Package | Pinterest boards — bachelorette party ideas | Wedding planning sites (The Knot, Zola) — honeymoon excursion |
| Full-Day Day Trip | Google Ads — 'private Yosemite tour from SF' | Airbnb Experiences listing (once platform allows) |
| SF Night Tour | Targeted to hotel guests via concierge partner program | TikTok short-form video — SF by night content |
| Hotel Partner Program | In-person concierge relationship building | Provide QR code cards for hotel front desks |
| Monterey/Carmel Day | Monterey Bay Aquarium visitor area flyers/partnerships | Google Ads — 'private Carmel day trip from SF' |

# Appendix A — PK Generator (Python)

import secrets, string
ALPHABET = string.ascii_uppercase + string.digits  # A-Z 0-9 (36 chars)
def generate_pk(length: int = 9) -> str:
    """Generate a cryptographically random 9-char uppercase alphanumeric PK."""
    return ''.join(secrets.choice(ALPHABET) for _ in range(length))
# Usage in SQLAlchemy model:
class Experience(db.Model):
    experience_id = db.Column(db.String(9), primary_key=True,
                             default=generate_pk)

# Appendix B — Passenger WSGI Entry Point

# passenger_wsgi.py — place at GoDaddy cPanel domain root
import sys, os
sys.path.insert(0, os.path.dirname(__file__))
from app import create_app
application = create_app('production')

# Appendix C — Image Migration Script

Run once during initial GoDaddy deployment to pull confirmed CDN assets:

#!/bin/bash
# migrate_images.sh
CDN="https://img1.wsimg.com/isteam/ip/ebb9fa42-f145-4b43-a83b-ce49cd96606f"
DEST="app/static/images"
mkdir -p $DEST
# Confirmed asset
wget -q -O "$DEST/jeepWrangler.webp" "$CDN/jeepWrangler.webp"
echo "jeepWrangler.webp: done"
# TODO: Add logo filename once confirmed via DevTools Network tab on live site
# wget -q -O "$DEST/logo.png" "$CDN/<logo-filename>"
echo "Image migration complete. Experience photos must be added manually."

# Appendix D — Seed Script Excerpt

# seed.py
from app import create_app, db
from app.models import StaffMember, Experience
from app.utils import generate_pk
app = create_app('production')
with app.app_context():
    # ── Staff members ───────────────────────────────────────────────
    for name, email in [
        ('Marsel Abdullin',   'marsel@bayareaexperiences.com'),
        ('Jean Delphonse',    'jean@bayareaexperiences.com'),
        ('Valeriia Delphonse','valeriia@bayareaexperiences.com'),
    ]:
        db.session.add(StaffMember(staff_id=generate_pk(),
                                   full_name=name, email=email))
    # ── Experiences (prices owner-confirmed Mar 20 2026) ────────────
    experiences = [
        dict(name='San Francisco — City Icons & Hidden Gems',
             slug='sf-city-icons',       category='City Tour',
             duration_hours=5.0,          price=465.00,
             photo_url='/static/images/sf_city_icons.jpg', sort_order=1),
        dict(name='Coastal Charm & Scenic Drive',
             slug='coastal-charm',        category='Scenic Drive',
             duration_hours=10.0,          price=825.00,
             photo_url='/static/images/coastal_charm.jpg', sort_order=2),
        dict(name='Wine Country & Redwood Giants',
             slug='wine-country-redwoods',category='Wine & Nature',
             duration_hours=8.0,           price=705.00,
             photo_url='/static/images/wine_country.jpg',  sort_order=3),
        dict(name='Hiking Adventures & Bay Views',
             slug='hiking-bay-views',     category='Outdoor / Hiking',
             duration_hours=6.0,           price=585.00,
             photo_url='/static/images/hiking_bay.jpg',    sort_order=4),
        dict(name='Silicon Valley Innovation Trail',
             slug='silicon-valley-trail', category='Tech & Culture',
             duration_hours=6.0,           price=525.00,
             photo_url='/static/images/silicon_valley.jpg',sort_order=5),
        dict(name='East Bay Vibe — Arts, Views & Eats',
             slug='east-bay-vibe',        category='Arts & Food',
             duration_hours=7.0,           price=625.00,
             photo_url='/static/images/east_bay.jpg',      sort_order=6),
        dict(name='Destination — Up to 3 Hours Round Trip',
             slug='transport-3hr',        category='Private Transport',
             duration_hours=3.0,           price=195.00,
             photo_url='/static/images/jeepWrangler.webp', sort_order=7),
        dict(name='Destination — Up to 6 Hours Round Trip',
             slug='transport-6hr',        category='Private Transport',
             duration_hours=6.0,           price=375.00,
             photo_url='/static/images/jeepWrangler.webp', sort_order=8),
    ]
    for exp in experiences:
        db.session.add(Experience(
            experience_id=generate_pk(),
            payment_mode='full',
            max_guests=4,
            advance_booking_days=1,
            is_active=True,
            **exp
        ))
    db.session.commit()
    print("Seed complete — 3 staff, 8 experiences loaded.")

# Appendix E — Live Site Quick Reference

| Live Site URL | https://bayareaexperiences.com |
| --- | --- |
| Current Platform | GoDaddy Website Builder |
| Nav: Home | https://bayareaexperiences.com/ |
| Nav: Ride | https://bayareaexperiences.com/ride |
| Nav: Sign In | https://bayareaexperiences.com/m/account |
| Nav: Create Account | https://bayareaexperiences.com/m/create-account |
| Nav: Bookings | https://bayareaexperiences.com/m/bookings |
| Nav: My Account | https://bayareaexperiences.com/m/account |
| CDN Base | https://img1.wsimg.com/isteam/ip/ebb9fa42-f145-4b43-a83b-ce49cd96606f |
| Confirmed Image | https://img1.wsimg.com/isteam/ip/ebb9fa42-f145-4b43-a83b-ce49cd96606f/jeepWrangler.webp |
| Local Path for Jeep | app/static/images/jeepWrangler.webp |
| Footer Copyright | Copyright © 2025 Bay Area Experiences - All Rights Reserved. |
| Footer Link | colloquyai.com |
| reCAPTCHA | Active on /m/create-account — Google reCAPTCHA |
| Admin Email on Live Site | filler@godaddy.com — REPLACE with real address in config.py |
| Live /ride Content | Placeholder text only — no real services displayed |
| Pricing on Live Site | NONE — no pricing exists anywhere on bayareaexperiences.com |
| Pricing Source | Owner-provided directly, March 20, 2026 — see Section 3 |
| Expansion Services | 9 new services identified via market research — see Section 3.7 & Section 12 |
| Expansion Prices | Suggested from competitor research — pending owner confirmation before seeding |

# Appendix F — Expansion Services Seed Data (Pending Price Confirmation)

The following seed data covers all 9 expansion services. Prices marked with * are suggested from market research and must be confirmed by the owner before this block is run in production. Run this seed AFTER the owner confirms prices and AFTER the schema changes in Section 12.2 are applied.

# seed_expansion.py — run AFTER owner confirms expansion prices
# Requires schema changes from Section 12.2 first
from app import create_app, db
from app.models import Experience
from app.utils import generate_pk
app = create_app('production')
with app.app_context():
    # ── TIER 1: Launch 0–30 days ─────────────────────────────────────
    tier1 = [
        # A1 — Airport Transfer (3 records, one per airport)
        dict(name='Airport Transfer — SFO (San Francisco Intl)',
             slug='airport-transfer-sfo', category='Private Transfer',
             service_type='transfer', duration_hours=1.5, price=175.00,  # * confirm
             photo_url='/static/images/jeepWrangler.webp', sort_order=9,
             advance_booking_days=1, payment_mode='full'),
        dict(name='Airport Transfer — OAK (Oakland Intl)',
             slug='airport-transfer-oak', category='Private Transfer',
             service_type='transfer', duration_hours=1.5, price=155.00,  # * confirm
             photo_url='/static/images/jeepWrangler.webp', sort_order=10,
             advance_booking_days=1, payment_mode='full'),
        dict(name='Airport Transfer — SJC (San Jose Intl)',
             slug='airport-transfer-sjc', category='Private Transfer',
             service_type='transfer', duration_hours=1.0, price=135.00,  # * confirm
             photo_url='/static/images/jeepWrangler.webp', sort_order=11,
             advance_booking_days=1, payment_mode='full'),
        # A2 — Cruise Terminal Transfer
        dict(name='Cruise Terminal Transfer (Pier 27 & 35, San Francisco)',
             slug='cruise-transfer', category='Private Transfer',
             service_type='transfer', duration_hours=1.5, price=212.00,  # * confirm
             photo_url='/static/images/jeepWrangler.webp', sort_order=12,
             advance_booking_days=1, payment_mode='full'),
        # A3 — Corporate Team Outing
        dict(name='Corporate Team Outing — Wine Country & Redwoods',
             slug='corporate-wine-country', category='Corporate',
             service_type='corporate', is_corporate=True,
             duration_hours=8.0, price=845.00,  # * confirm
             photo_url='/static/images/wine_country.jpg', sort_order=13,
             advance_booking_days=2, payment_mode='full'),
        dict(name='Corporate Team Outing — Silicon Valley Innovation Trail',
             slug='corporate-silicon-valley', category='Corporate',
             service_type='corporate', is_corporate=True,
             duration_hours=6.0, price=845.00,  # * confirm
             photo_url='/static/images/silicon_valley.jpg', sort_order=14,
             advance_booking_days=2, payment_mode='full'),
    ]
    # ── TIER 2: Launch 60–90 days ────────────────────────────────────
    tier2 = [
        # B1 — Photo Tour
        dict(name='Sunrise Photography Tour — Golden Gate & Beyond',
             slug='photo-tour-sunrise', category='Photography',
             service_type='photo_tour', duration_hours=4.0, price=625.00,  # * confirm
             photo_url='/static/images/photo_tour.jpg', sort_order=15,
             advance_booking_days=2, payment_mode='full'),
        dict(name='Sunset Photography Tour — Golden Gate & Beyond',
             slug='photo-tour-sunset', category='Photography',
             service_type='photo_tour', duration_hours=4.0, price=625.00,  # * confirm
             photo_url='/static/images/photo_tour.jpg', sort_order=16,
             advance_booking_days=2, payment_mode='full'),
        # B2 — Celebration Package
        dict(name='Celebration Package — Wine Country & Redwoods',
             slug='celebration-tour', category='Celebration',
             service_type='celebration', is_celebration=True,
             duration_hours=9.0, price=975.00,  # * confirm
             photo_url='/static/images/wine_country.jpg', sort_order=17,
             advance_booking_days=5, payment_mode='full'),
        # B3 — Full-Day Day Trip
        dict(name='Full-Day Iconic Day Trip (Yosemite / Muir Woods / Big Sur)',
             slug='iconic-day-trip', category='Day Trip',
             service_type='day_trip', duration_hours=11.0, price=1145.00,  # * confirm
             permit_required=True,
             photo_url='/static/images/day_trip.jpg', sort_order=18,
             advance_booking_days=3, payment_mode='full'),
        # B4 — SF Night Tour
        dict(name='SF After Dark — Night Tour',
             slug='sf-night-tour', category='City Tour',
             service_type='night_tour', is_evening_tour=True,
             duration_hours=4.0, price=495.00,  # * confirm
             photo_url='/static/images/sf_night.jpg', sort_order=19,
             advance_booking_days=1, payment_mode='full'),
    ]
    # ── TIER 3: Launch 90–180 days ───────────────────────────────────
    tier3 = [
        # C2 — Monterey/Carmel Day Trip
        dict(name='Monterey & Carmel Coast Day Trip',
             slug='monterey-carmel-day', category='Day Trip',
             service_type='day_trip', duration_hours=9.5, price=995.00,  # * confirm
             photo_url='/static/images/monterey.jpg', sort_order=20,
             advance_booking_days=2, payment_mode='full'),
        # C1 — Hotel Partner Program (no direct booking page; partner_referral type)
        # NOTE: C1 does not get an experience record — it is a referral tracking mechanism only.
        # Configure referral_source values in admin and add partner records to a new
        # hotel_partners table. Commission tracking handled via admin reporting.
    ]
    for exp in tier1 + tier2 + tier3:
        db.session.add(Experience(
            experience_id=generate_pk(),
            max_guests=4,
            is_active=True,
            **exp
        ))
    db.session.commit()
    print("Expansion seed complete — 9 new experiences loaded.")

End of Document

Bay Area Experiences — bayareaexperiences.com — PRD v3.0 — March 21, 2026